SYSTEM DELIVERY AGREEMENT

toimittajan näkökulma

Sopimuspohja tehty ensisijaisesti systeemin toimittajan näkökulmasta pääasiallisesti tilanteisiin, jossa ohjelmistotoimitus on laaja ja monivaiheinen sekä taloudelliselta merkitykseltään huomattava.

Sopimuspohjan kaikki kohdat tulee tarkistaa ja muuttaa vastaamaan käytännön tilannetta; on myös huomioitava, että yhden sopimuskohdan muuttaminen yleensä vaikuttaa myös sopimuksen muihin lausekkeisiin ja lisämuutokset ovat tällöin tarpeen.

HUOM.! Tämä sopimuspohja ei sovellu käytettäväksi käytännön tilanteisiin ilman sopimusjuridisen asiantuntijan tarkistusta ja korjauksia.

DRAFT 0.1 - January __, 20__

SYSTEM DELIVERY AGREEMENT

This system delivery agreement (hereinafter referred to as the "Agreement") is made this ___ day of January 20__, by and between Finco Oy, a company under the laws of Finland (hereinafter referred to as the "Customer" or "Party") and XXXX, a company under the laws of xxxx (hereinafter referred to as the "Supplier" or "Party"), (hereinafter the Customer and the Supplier are jointly referred to as the "Parties").

WITNESSETH

WHEREAS, the Supplier is engaged, among other things, in the consultancy and the development of information technology systems specifically related to ______________ business; and

WHEREAS, the Customer, being engaged in development of business of ______________________, is looking for a company to perform certain consultancy service work related to xxxx (versions x.0 and x.1) system's development; and

WHEREAS, the Supplier has prior to this Agreement rendered consulting services to the Customer related to xxxx system's high level and low level design projects; and

WHEREAS, the Customer is willing to purchase and Supplier is willing to sell consultancy service work and turn-key system delivery in relation to xxxx (versions x.0 and x.1) system's development; and

NOW THEREFORE, it is agreed as follows:

1.   DEFINITIONS

1.1	"Working Day" shall mean Monday to Friday, except public holidays, December 24th and New Year's Day.

1.2	"Application Software" shall mean the software listed in Appendix 6.

1.3	"Day" shall mean calendar day.

1.4	"Unit" shall mean a separate part of the software, e.g. a software package.

1.5	"Date of take-over" shall mean the day on which the take-over test of the system as a whole is accepted in writing by the Customer.

1.6	"Specially developed software" shall mean the application software classified in Appendix 6 as developed specially for the Customer.

1.7	"Standard software" shall mean system software and the application software classified in Appendix 5 as standard software.

1.8	"The System" shall mean the entire computer system to be delivered according to this Agreement.

1.9	"System software" shall mean the software listed in Appendix 5.

1.10	"Alterations to the System" shall mean any correction, reduction, expansion, addition or update of the System.

2.   OBLIGATIONS OF SUPPLY

2.1  Scope of the Agreement

The Supplier shall be obligated to deliver the software necessary for the provision of a computer system capable of meeting the requirements contained in the Customer's requirement specification dated __________ (Appendix 2). The hardware configurations on which the System must be capable of operating are specified in Appendix 3, and System specifications are included in the clauses below and in the appendices referred to therein.

2.2  System description

The Supplier's proposed system description shall be submitted to the Customer in accordance with the main time schedule (Appendix 1). The system description must obtain the approval of the Customer.

When the solutions contained in the system description meet the requirements of the requirement specification, the Supplier is entitled and obligated to design the relevant parts of the System in compliance with the system description.

2.3  Hardware

No hardware will be supplied under this Agreement.

The Supplier warrants that the System will be capable of operating and fulfilling requirements of this Agreement on the hardware configurations specified in Appendix 3.

2.4  System software

The Agreement covers the software mentioned in Appendix 5.

2.5  Application software

The Agreement covers the software mentioned in Appendix 6. This includes both standard software and software developed specially for the Customer.

2.6  Changes to the order for standard software

The Supplier must inform the Customer of any new, relevant software whenever it is announced.

The purchase price is adjusted on the basis of the prices in Appendices 5 and 6 (less any discount) for the standard software in question. Replacement Units are charged at the Supplier's list prices less any discount as specified in Appendices 5 and 6 for Units of the same category. The changes must not lead to a reduction of the overall purchase price as specified by this Agreement.

2.7  Other services

Any agreements for the supply of other services (such as training of the Customer's employees, consultancy services etc.) along with details of their scope and content and the relevant charges are contained in Appendix 8.

3.   INSTALLATION AND PREMISES

For testing purposes, the Supplier will install the System at the premises mentioned in Appendix 9.

4.   MAINTENANCE

4.1  Maintenance of the System

The Parties agree that after the warranty period the Customer shall have the right but not obligation to use the maintenance services of the Supplier:

* In the event that after the warranty period the Customer chooses to use the maintenance services of the Supplier, the Supplier shall have the obligation to provide the maintenance services with the terms as defined in this Agreement and Appendix 10 below.

* In the event that after the warranty period the Customer chooses not to use the maintenance services of the Supplier any and all references in this Agreement related to such maintenance services shall not apply to the Supplier.

4.2  Maintenance obligation of the Supplier

The Supplier undertakes to maintain the parts of the System specified in Appendix 10, subject to clause 19 below.

Details of the extent of the maintenance and its performance are contained in Appendix 10.

4.3  Termination of maintenance agreement

The maintenance agreement cannot be terminated by the Supplier for 12 months as from the take-over date. The Supplier shall give 6 months' notice of termination, effective on the first Day of a month.

The Customer may terminate the maintenance agreement at 12 months' notice, effective on the first Day of a month, however, not to expire earlier than at the end of the warranty period.

The notice of termination may be limited to affect only one or more of the types of Units listed in Appendices 5 and 6. The charge shall accordingly be reduced by the amount charged herein in respect of the types of Units affected by the notice.

5.   [MAINTENANCE OF HARDWARE - NOT USED]

6.   DOCUMENTATION

Each supply shall be accompanied by all the necessary documentation relating to System and application software to enable the Customer to test the System supplied. The documentation must be in accordance with requirements stipulated in the requirement specification.

All user and operating manuals shall be made available in English, unless otherwise specified in Appendices 5 and 6.

7.   TIME OF DELIVERY

The entire System must be tested and taken over as a whole. The main time schedule specifies the deadlines for the installation of hardware in its proper location, the conduct of the installation test, commencement of the take-over test and the date of take-over of the System as a whole.

If the Supplier is entitled to install the System in stages, this will be specified in the main time schedule. The take-over test can only be completed after the last installation test has been carried out.

8.   PRICES

8.1  Software

As part of the fulfillment of his obligations under this Agreement, the Supplier shall supply the software specified in Appendices 5 and 6 at the prices shown therein.

The overall contract price, excluding training, travel expenses and maintenance, shall be the total amount of EURO ___________ subject, however, to clauses 2.6 – 2.7 above. All prices are in EURO and exclude VAT. All prices are firm and not subject to any adjustments.

8.2  Travel expenses

All travel expenses related to the performance of the Supplier shall be invoiced according to separate agreement between the Parties ("General Terms of Reimbursement of Expenses, attached to this Agreement as an Appendix 16).

8.3  Machine time for development work

The Supplier's machine time for software development work is included in the overall Agreement price.

8.4  Installation

Unless otherwise stipulated in Appendices 5 and 6, no separate charge is made for the Supplier's installation work in respect of software supplied under this Agreement.

8.5  Taxes and duties

The overall Agreement price includes customs duty as well as all other taxes and duties in force on the date of contract, except VAT. Should any new Finnish duty or tax be introduced or an existing one be increased, the Supplier is entitled to increase the contract price accordingly.

8.6  Maintenance charges

The maintenance obligations described in clause 4 and Appendix 10 form part of the Supplier's warranty obligations during the warranty period. The maintenance charges shall be payable by the amounts specified in Appendices 5 and 6. The maintenance charges, if any, are payable as from ___ months after the date of take-over.

9.   TERMS OF PAYMENT

9.1 	The overall fixed contract price is due for payment as per the payment schedule in Appendix 11, provided the Supplier has discharged all his obligations as per the main time schedule (Appendix 1) at the particular time.

The last installment as per the payment schedule of EURO ______ (e.g. 10 % of the contract price) is due for payment latest on __________ .

9.2	Training course fees are due for payment following completion of the relevant course.

9.3	Maintenance charges, if any, are due for payment __________

10.  TESTING

10.1 General

Testing of the System and the accompanying documentation is to be carried out by means of an installation test, a take-over test prior to the date of take-over and an operational test, subsequently. The requirements relating to testing are specified in detail in Appendix 14.

Following successful take-over and operational tests, respectively, the Customer shall, without undue delay, give the Supplier his written approval of the test.

The System shall be considered as being taken over by the Customer (date of take-over) as per clause 11, only after the Customer has given his written approval of the take-over test for the System as a whole.

10.2 Installation test

Following the Supplier's installation work, an installation test shall be held which show that the hardware and System software are ready for the commencement of the take-over test.

10.3 Take-over test

The take-over test is carried out as a functional test of the software products, individually and in integration, in relation to the requirement specification, the system description and the documentation.

Not later than 60 Days prior to the start of the take-over test, the Supplier shall send a proposal for the test procedure and the nature and volume test data. The proposal shall specify the involvement of the Customer in the test.

The take-over test shall be considered as passed successfully, if no significant errors have been found.

The latter is defined as an error which reduces significantly the usefulness of the System to the users, unless the error is of minor importance.

Any errors which are known to the Parties but not serious enough to cause the take-over test to fail, must be eliminated by the Supplier as soon as possible.

Failing approval of the take-over test, the Supplier is entitled to repeat the test.

Following approval of the take-over test, the Supplier will ensure that copies of all software covered by the present Agreement are produced and kept for 12 months.

10.4 Not in use

10.5 Interruptions

The tests shall be interrupted if circumstances beyond the Supplier's control prevent the System from functioning normally. The test period shall subsequently be extended by as many Days as have been lost through the interruption. The number of Days lost shall, if in fractions of Days, be rounded up to a number of whole Days.

If the interruption is due to circumstances which are under the Customer's responsibility and which do not constitute force majeure as per clause 18, the Supplier is entitled to interest etc. in accordance with clause 17.

11.  TAKE-OVER

If the Customer issues approval of the take-over test as per clause 10.3, in spite of the existence of errors known to the parties, these errors should be listed in a list of defects.

The System is taken over by the Customer as soon as the Supplier has received written approval of the take-over test as per clause 10.1.

12.   RESPONSE TIMES

12.1  Response times

The method of calculation of response times, as well as the response times required, are specified in Appendix 12 along with the preconditions in respect of the load on the System.

13.  WARRANTIES

13.1 General warranty

The Supplier warrants that the software supplied under this Agreement meets the requirements in terms of function, capacity and integration as laid down in the requirements specification, the System description and this Agreement.

13.2 Warranty period

All software supplied to the Customer under this Agreement shall be covered by the Supplier's warranty as from the date of take-over. The warranty period is 1 year as from the date of take-over.

14.  MAJOR DEFECTS

14. 1 Replacement and additions

If the Customer during the warranty period notifies the Supplier of major defects in one or more Units which can only be rectified in a way which significantly reduces the usefulness to the Customer of these Units, the Supplier is obliged to replace the relevant Units. If the warranted response times cannot be maintained, or if the performance of the System in other Replacements and additions shall be made as quickly as at all possible for the Supplier, given any unavoidable delays in the delivery and the time required to amend software.

15.  LATE DELIVERY OR NON-DELIVERY

15.1 Penalty

The Supplier is liable to pay a penalty if the agreed date of take-over is exceeded. The penalty shall amount to 0,05  % per Working Day of the overall contract price.

The amount of penalty for delay shall not total more than 10 % of the overall contract price. The penalty incurred shall be paid monthly following the start of the delay, on receipt of a written demand from the Customer.

15.2 Bankruptcy etc.

The Customer has the right to terminate the Agreement, if the Supplier goes bankrupt, suspends payments, opens negotiations for arrangement with his creditors, or his financial condition appear to be such that he cannot be relied on to fulfill the Agreement.

16.  THE SUPPLIER'S LIABILITY TO PAY DAMAGES

If the Supplier is liable to a penalty under clause 15.1, he shall not additionally be liable for damages in respect of the causes of the penalty.

17.  THE CUSTOMER'S LIABILITY

If the Customer fails to contribute to the project to the extent agreed, or is unable to accept take-over of the System on the agreed date of take-over, the latter shall be postponed by the number of Days corresponding to the delay. For as long as circumstances which are the responsibility of the Customer continue to cause delay, he shall pay interest on the unpaid proportion of the agreed purchase price, at the rate 10 %  per annum.

The Customer shall also pay any documented expenses to the Supplier in terms of additional transport, storage etc.

The Supplier has the right to terminate the Agreement, if the Customer causes any deadline in the main time schedule to be exceeded by more than 20 Working Days.

The Supplier also has the right to terminate the Agreement, if the Customer is in serious breach of his payment obligations under the Agreement. In case of delayed payment, interest is due at the rate set by the Interest Act as applicable at the time in question.

In case of termination of the Agreement by the Supplier, the Customer shall compensate him for any direct losses to the extent that they exceed the accrued interest. No compensation is payable for indirect losses, including consequential loss and loss of profit. The Supplier shall repay the proportion of the purchase price already paid less any accrued interest and damages, if any. The Customer shall return any parts of the System already received.

18.  FORCE MAJEURE

Neither Party shall be liable to the other under this Agreement, if the liability is caused by circumstances beyond the control of the Party, including strikes and lockouts, which at the time of signing the Agreement could not have been taken into account nor been avoided or overcome. A subcontractor's circumstances shall only be regarded as force majeure, if the nature of the obstacle is covered by the previous sentence and ought not to have been avoided or overcome by the Supplier.

With regard to delay, force majeure can only be pleaded in respect of the number of Working Days during which the force majeure situation existed. If a deadline for the Supplier is extended due to force majeure, the relevant payments shall be extended by the same length of time.

Force majeure can only be pleaded, if the Party in question has given the other Party written notification within 10 Days of the force majeure situation arising.

The Party not affected by the force majeure situation has the right to cancel the Agreement, if the agreed date of take-over is delayed by 100 Working Days as a result of the force majeure situation. In case of such cancellation, each Party shall return what he has received from the other Party at the earliest opportunity, and no further claims shall exist between the Parties.

19.  ALTERATIONS OF THE SYSTEM

If the Customer, without the agreement of the Supplier, lets any party - other than the Supplier or a third party chosen by the Supplier - carry out alterations to software, which significantly affect the proper functioning of the System, the Supplier shall have the right to claim relief from any future obligations in respect of the Units supplied, including rectification of defects and maintenance.

If the Customer requests the Supplier to undertake any alterations to, or expansion of, the System which mean that the Supplier can no longer warrant the operational efficiency or response times, or uphold other warranties under this present Agreement, the Supplier shall notify the Customer accordingly as soon as possible after receipt of the Customer's request. Should the Customer then choose to proceed with the request, the Supplier's warranties shall lapse in so far as this can be reasonably justified by the particular alteration or expansion.

20.  PROJECT ORGANIZATION CO-OPERATION

For the purpose of facilitating the necessary co-operation, a co-ordinating committee shall be set up to include representatives of the Supplier and the Customer. Following discussion in the committee, the final guidelines and detailed plans for the project will be laid down. The committee shall be kept informed of progress of the work on a continuous basis and, whenever appropriate, joint working groups may be set up.

The Customer shall keep minutes of the meeting of the co-ordinating committee which shall contain details of any agreements made between the parties. The minutes are binding, unless an objection is raised within 5 Working Days of receipt of the minutes. Any deviation from the requirements, prices or delivery times in the Agreement requires the separate written consent by duly authorized representatives of both parties and will be processed under the Change Procedure in Appendix 15 hereto.

It is the Supplier's duty to take the initiative for all project activities. The Supplier shall establish a project management organization, as described in Appendix 13.

21.  COMPLIANCE WITH REGULATIONS

The Supplier warrants that the software supplied and all installation work comply with all the relevant statutory requirements in force at the time of signing the Agreement.

22.  INTELLECTUAL PROPERTY RIGHTS

22.1	The Customer shall have copyright and other intellectual property rights (including other rights) to the System (e.g. version x.0 and version x.1 software) and to software specially developed for the Customer by the Supplier.

22.2	Notwithstanding clause 22.1 above, the Supplier is entitled to use the general know-how acquired through development of the System for the development of systems for third parties.

23.  RIGHTS OF THIRD PARTIES

The Supplier warrants the Customer that the Units supplied do not infringe on any third party rights, including patents and copyrights.

24.  CONFIDENTIALITY

The Supplier and his employees shall observe strict confidentiality in respect of any information relating to the Customer or third parties which they acquire in connection with deliveries, services etc. under this Agreement. The Supplier shall impose the same obligation on all subcontractors and others providing assistance with the project.

The Customer's employees are subject to the Customer's terms of employment which enjoins confidentiality obligations. Consultants and others participating in the project on the Customer's behalf shall be under the same  obligation in respect of information relating to the Supplier as apply to the Supplier in respect of information relating to the Customer.

The Supplier may use the Customer as a reference.

25.  NOT IN USE

26.  INTERPRETATION

The clause headings in this Agreement are inserted purely for practical purposes. Any interpretation of this Agreement should disregard these headings.

Any reference to this Agreement, or to a clause herein, also includes the appendices to the Agreement, respectively those appendices relevant to the particular clause.

Any provision in the tender documents and in the Supplier's offer which are not repeated in this Agreement or its appendices, shall not be binding on the parties.

27.  GOVERNING LAW AND DISPUTES

The legal position under this Agreement and the interpretation thereof shall be governed by Finnish law.

In case of a dispute between the parties in connection with the Agreement, each Party is entitled to have the dispute settled finally by arbitration, subject to clause 12.3.

The arbitration tribunal shall be appointed and the arbitration conducted in Helsinki, Finland in accordance with the rules of International Chamber of Commerce. The language of the arbitration shall be English.

For the Customer:                   For the Supplier:

,      2005                     ,     2005

--------------------------------  -------------------------------

APPENDICES

Appendix  1  Main time schedule

Appendix  2  Requirements specification

Appendix  3  Configuration

Appendix  4  NOT USED [Hardware purchases]

Appendix  5  Specification of system software incl. prices

Appendix  6  Specification of application software incl. prices

Appendix  7  Not in use

Appendix  8  Other services of the Supplier

Appendix  9  Premises

Appendix 10  Specification of maintenance obligations

Appendix 11  Payment schedule

Appendix 12  Response times

Appendix 13  Supplier's project organization

Appendix 14  Specification of testing requirements

Appendix 15  Change Procedure

Appendix 16  General terms of reimbursement of travel expenses